# FYP Weekly Progress Report – Week 3

Project Title: PROCTR – Automated & Secure Lab Examination System

Roll No: 231593
Student: Shanawar Raza
Week: 3

# Executive Summary

During Week 3, significant progress was made in transforming the PROCTR platform into a production-oriented, database-driven examination management system. The work focused on backend architecture, PostgreSQL integration, authentication, teacher and student portals, examination workflows, and security improvements.

# Database Integration & System Architecture

Integrated the application with PostgreSQL using a structured database.

Implemented transactional database seeding for departments, programs, batches, sections, labs, courses, and users.

Connected Student, Teacher, HOD, Coordinator, Director Examination, and DEC dashboards to live database data.

Improved frontend stability through defensive UI handling.

# Backend Refactoring & MVC Architecture

Refactored the backend into a modular Model-View-Controller (MVC) architecture.

Created dedicated controllers, route modules, and reusable middleware.

Reduced the responsibility of server.js and resolved duplicate routing issues.

# Authentication & Security

Implemented secure bcrypt password authentication.

Developed Change Password functionality with encrypted password storage.

Enhanced role-based authentication responses.

# Teacher Portal Development

Implemented teacher-specific course selection.

Added automatic course code population and standardized examination types.

Added proposed examination date support and improved draft visibility.

Resolved course offering and section mapping issues.

# Student Portal Enhancement

Replaced mock data with live student information.

Implemented upcoming examination dashboard.

Developed dynamic official date sheet displaying examination schedules and related details.

# Examination Approval Workflow

Implemented complete Teacher → HOD → Director Examination approval process.

Added examination rejection, correction, and resubmission workflow.

# Multi-Stage Invigilation Duty Swap

Implemented three-stage duty swap workflow involving Teacher, Replacement Teacher, and DEC approval.

Added incoming/outgoing request tracking with live status updates.

# Bug Fixes & Improvements

Resolved routing conflicts, schema inconsistencies, dashboard synchronization issues, approval routing problems, and examination visibility bugs.

# Learning Outcomes

Enhanced practical experience in MVC architecture, REST APIs, PostgreSQL, authentication, workflow automation, frontend-backend integration, and collaborative Git development.

# Conclusion

Week 3 established a robust, scalable, and secure foundation for the PROCTR system through major architectural improvements, database integration, security enhancements, and workflow automation.